TBGP PORTAL

Transaction Monitoring Scheme

Products and Projects

Overview, functions, statuses, project and product duties, supplier and contractor portals, confidentiality controls, the audit trail, and step-by-step instructions for Admin and Staff users

| Document | Operations guide and user manual |
| --- | --- |
| Applies to | TBGP Portal — Transactions, Projects, Project Calendar, Trends & Analysis, Supplier and Contractor portals, Suspensions, Audit Log |
| Audience | Admin, Staff, Projects and Products teams (duty holders), SiteAdmin; reference for Members, Contractors, and Suppliers |
| Version / date | 2.0 — October 7, 2026 (Asia/Manila time). Supersedes 1.0 of October 5, 2026. |

Contents

What's New in Version 2.0	4

1. Overview	5

1.1 Purpose	5

1.2 Scope	5

1.3 Key concepts	5

1.4 Where to find it	6

2. Roles and Access	7

3. Product Transaction Monitoring	8

3.1 Lifecycle	8

3.2 Product statuses	8

3.3 Product transaction fields	9

3.4 Product team and duties	10

3.5 Order to delivery panel	10

3.6 Supplier assignment and the supplier portal	11

3.7 Sales agents (My Assignments)	11

3.8 Product alerts — Needs attention	11

3.9 Functions	12

3.10 Closing a sale — Products Commission	12

4. Project Monitoring	13

4.1 Lifecycle	13

4.2 Project statuses	13

4.3 Project team and duties	14

4.4 Project delivery panel	14

4.5 Contractor assignment and the contractor portal	15

4.6 Member field agents (My Assignments)	16

4.7 ProF view (My Referred Projects)	16

4.8 Overdue alerts — Needs attention	16

4.9 Project analytics	16

4.10 Project Excel import / export (Admin)	17

5. Admin and Staff Instructions	17

5.1 Daily routine	17

5.2 Log a new product transaction (phone, walk-in, chat)	17

5.3 Follow up a product inquiry	18

5.4 Run a product order to delivery (Products Manager / account officer)	18

5.5 Set up users and duties (Admin)	18

5.6 Start a project (Projects Manager / coordinator)	18

5.7 Quotation stage (estimator and coordinator)	18

5.8 Assign the contractor and award	19

5.9 Monitor delivery	19

5.10 Payments and commission	19

5.11 Close a project	19

6. Notifications and Dashboards	19

7. Confidentiality, Suspensions, and Audit Trail	20

7.1 Confidential information and approved ads	20

7.2 Member suspensions	20

7.3 Audit log	21

8. Controls and Good Practice	21

9. Quick Reference	22

# What's New in Version 2.0

| Area | Change | Section |
| --- | --- | --- |
| Product team and duties | Products get their own team: Products Manager, Account Officer / Sales Coordinator, Sourcing / Purchasing Officer, Pricing / Quotation Officer, Logistics / Delivery Coordinator, and Sales Agent, with team pickers, work queues, and dashboard cards. | 3.4 |
| Order to delivery | New product statuses PO / order confirmed → For delivery → Delivered, a scheduled delivery date, and the Order to delivery panel. | 3.2, 3.5 |
| Supplier portal | A registered supplier assigned to an order sees it under My Orders, sends updates, and uploads quotations, invoices, delivery receipts, and proof of delivery. | 3.6 |
| Sales agents | Members with the Sales Agent duty work their product inquiries from My Assignments; supplier costs stay hidden from them. | 3.7 |
| Product alerts | Needs attention rules for products: unassigned, idle, stuck, unanswered quotation, overdue delivery, and missing logistics. | 3.8 |
| Departments | Sales and Marketing are merged into one department, Sales & Marketing. | 2 |
| Confidentiality (Memo TBGP-51026-1) | Only approved TBGP ads may be shared; member ledgers show reference numbers only; member pages carry a confidentiality notice; Staff gallery uploads are drafts; every public page shows the TBGP disclaimer. | 7.1 |
| Member suspensions | Admin can suspend a member from posting ads and endorsing contractors (default 30 days); endorsement credit goes to the admin member during the suspension. | 7.2 |
| Audit log | Every sign-in, save, delete, upload, and export is recorded with the user, IP address, outcome, and old → new field values. Admin and SiteAdmin can trace it. | 7.3 |
| Contractor feed | A contractor's activity feed shows only progress reports and its own uploads. | 4.5 |

# 1. Overview

## 1.1 Purpose

The Transaction Monitoring Scheme is how TBGP tracks every client inquiry from the moment it arrives until it is completed or closed. It replaces the color-coded PRODUCTS and PROJECTS monitoring spreadsheets with a shared, always-current record in the TBGP Portal. Every transaction has an owner, a status, an aging count, and a complete history of what was done and by whom.

The scheme serves five goals:

No inquiry is lost — web inquiries, phone or walk-in requests, and imported sheet rows all land in one list with a reference number.

Clear ownership — each transaction is assigned to a product team (products) or a project team (projects), and every team member is notified.

Visible progress — statuses, stage targets, percent complete, and alerts show where each transaction stands and which ones need attention.

Traceable money — project contract payments post commission billings into Income Management, so referrers (ProF) are credited through the normal sharing run.

Confidential and accountable — client and project details stay inside the portal, and every action is recorded in the audit log with who did it, when, and what changed.

## 1.2 Scope

This document covers the two main monitoring streams. Services and Real Property inquiries use the same engine and screens as Products.

| Stream | Reference prefix | What is tracked | Where it ends |
| --- | --- | --- | --- |
| Products | PRD (e.g. PRD-0077) | Product inquiries from the marketplace, phone, chat, or walk-in: item, quantity/volume, specifications, delivery location, client, ProF, product team, supplier, order and delivery, documents. | Delivered, then Completed (sale closed), or Dead / terminated. A closed sale is encoded in Products Commission. |
| Projects | PRJ (e.g. PRJ-0031) | Construction / service projects from the public Request a project form or manual entry: scope, location, client, ProF, project team, contractor, stages, documents, schedules, payments. | Completed (turned over) or Dead / terminated. Client payments post commission to Project Commission. |
| Services / Real Property | SRV / RPT | Same as Products. | Same as Products. |

## 1.3 Key concepts

| Term | Meaning |
| --- | --- |
| Transaction | One client inquiry or project. Products and projects are both transactions; projects add the Project delivery panel. |
| Reference no. | Unique number per stream (PRD-, PRJ-, SRV-, RPT-) assigned automatically on creation. |
| Status | Workflow stage (e.g. For costing / quotation). Each status has a color matching the monitoring sheet legend. |
| Aging | Days since the request date. Shown on the list and exported to the sheet. |
| Days in status | Days since the last status change. Used for the "stuck" alert on projects. |
| Source | How the transaction entered: Web inquiry, Manual entry, Excel import, or Legacy CRM inquiry. |
| ProF | The referring member ("referred by"). Web inquiries through a member's share link are credited automatically. |
| History | Permanent log of status changes, field edits, calls, emails, notes, files, schedules, and payments, with the user and time. |
| New badge (unread) | A transaction is New for you until you open it — when it arrives unassigned, is assigned to you, or is updated by a contractor or field agent. |
| Project team | Three slots on each project: Project coordinator, Estimator, and Site engineer. |
| Product team | Five slots on each product transaction: Account officer, Sourcing officer, Pricing officer, Logistics coordinator, and Sales agent, plus the Supplier. |
| Duty | A responsibility ticked on a user account. Projects group: Projects Manager, Project Coordinator, Estimator / Quantity Surveyor, Site Engineer / Inspector. Products group: Products Manager, Account Officer / Sales Coordinator, Sourcing / Purchasing Officer, Pricing / Quotation Officer, Logistics / Delivery Coordinator, Sales Agent. |
| Registered contractor / supplier | A company on the portal with a linked user account. Assigning it to a project or order gives that account portal access (My Projects / My Orders). |
| Needs attention | A red flag on an open project or product transaction that is idle, stuck, unassigned, or has an overdue target, payment, delivery, or site visit. |
| Confidential information | Client names and contacts, project locations, project lists, documents, and transaction details. Never posted publicly (Memorandum Order TBGP-51026-1). |
| Suspension | A time-bound sanction on a member: no ad credit and/or no contractor endorsement. |
| Audit log | Read-only record of every sign-in, change, and export, with old → new field values. |

## 1.4 Where to find it

| Menu / page | Used for | Who |
| --- | --- | --- |
| Transactions (sidebar) | Products, Services, Real Property, and All tabs; badge counts new items for you. | Admin, Staff |
| Projects (sidebar) | Project Monitoring list (the Projects tab of Transactions). | Admin, Staff |
| Project Calendar | Month view of site visits, meetings, and Zoom calls. | Admin, Staff |
| Trends & Analysis → Projects | Pipeline, win rate, days per stage, workload, scope, and location. | Admin, Staff |
| Dashboard | New transactions, Projects needing attention, Site visits & meetings, and duty cards. | Everyone (content depends on role and duties) |
| Income Management | Project Commission (posted billings) and Products Commission (closed sales). | Admin, Staff (Products Commission: Admin) |
| Administration → Manage Users | Roles, departments, linked member / contractor / supplier records, and project and product duties. | Admin |
| Suspensions (sidebar) | Active, scheduled, and past member suspensions; badge counts active ones. | Admin (issue / lift), Staff (view) |
| Notices | Policies, memos, and announcements on role dashboards. | Everyone (post: Admin, Staff) |
| Administration → Audit Log | Full audit trail with filters and CSV export. | Admin, PortalAdmin |
| Site Content → Audit Log | The same full audit trail inside the Site Content workspace. | SiteAdmin |
| My Assignments | Projects where a member holds a team slot, and product inquiries where the member is the sales agent. | Members with a project duty or the Sales Agent duty |
| My Projects (contractor portal) | Projects assigned to the contractor's company. | Contractor users |
| My Orders (supplier portal) | Product orders assigned to the supplier's company. | Supplier users |
| My Referred Projects | Status of projects the member referred. | Members (ProF) |
| /projects/inquire | Public Request a project form (also via Marketplace → Services and member share links). | Public / clients |

# 2. Roles and Access

Access to monitoring follows the login role. Project and product duties are added on top of the role: they decide who appears in the team pickers, who is notified, and which dashboard cards appear. Duties do not restrict what Admin and Staff may open or edit.

| Role | Products monitoring | Projects monitoring |
| --- | --- | --- |
| Admin / PortalAdmin | Full access: create, staff the product team, assign the supplier, update, documents, log follow-ups, export, and upload the monitoring workbook (import). Encodes Products Commission for closed sales. Always sees the Products Manager dashboard cards. | Full access, including stages, documents, schedules, contract and payments, posting commission, and assigning the contractor. Always sees the Projects Manager dashboard cards. Issues and lifts member suspensions and reads the audit log. |
| Staff | Create, take / assign, staff the product team, assign the supplier, update status and fields, documents, log follow-ups, export. Cannot import or publish marketplace listings. | Same project functions as Admin. Duty cards appear for the duties the user holds. Can view suspensions and post notices; gallery uploads are saved as drafts. |
| Member (sales agent) | Only product inquiries where the member is the sales agent (My Assignments): client notes, files (never supplier quotations or invoices), suggest a status change. | — |
| Member (field agent) | — | Only projects where the member holds a team slot (My Assignments): post notes, report progress, upload files (except the contract), mark own schedules done, suggest a status change. |
| Member (ProF) | Sees attributed inquiries in My Marketplace. | My Referred Projects: status, progress, and contractor of referred projects; commission credits in My Ledger, shown by reference no. only. |
| Supplier | Only orders assigned to the linked company (My Orders): shared files, quantity and specs, send updates, upload quotations, invoices, DR, proof of delivery, photos. | No access. |
| Contractor | No access. | Only projects assigned to the linked company: shared files and schedules, stage targets, report progress, upload site files. |
| SiteAdmin | Publishes marketplace listings and gallery folders; no transaction monitoring. Reads the full audit log under Site Content → Audit Log. | No access (audit log entries only). |

Departments. Internal accounts (PortalAdmin, SiteAdmin, Admin, Staff) belong to one department: Admin, Projects, Sales & Marketing, or Accounting. Sales and Marketing were merged into Sales & Marketing; accounts and imports that still say Sales or Marketing are mapped to it automatically. Members, Suppliers, and Contractors have no department.

# 3. Product Transaction Monitoring

## 3.1 Lifecycle

A typical product transaction moves through these steps:

1.  Inquiry arrives. A guest submits the marketplace inquiry form (credited to a ProF if they came through a member share link), or Staff logs a phone / walk-in / chat inquiry with New transaction. The system assigns a PRD reference no. and the status New inquiry.

2.  Account officer takes ownership. A staff member clicks Take as account officer (or Take on the list), or the Products Manager assigns one.

3.  Product team is staffed. In the Product team panel, pick the Sourcing officer, Pricing officer, Logistics coordinator, and (if a member follows up the client in the field) the Sales agent, plus the Supplier when known. Each person is notified.

4.  Research and costing. The sourcing officer works For research and For costing / quotation (supplier prices, specs, stock); the pricing officer prepares costing and the client quotation (Quotation in process).

5.  Quotation sent. Status Quotation submitted; the client and ProF are informed.

6.  Follow-up. Status For follow-up while waiting for the client's decision. Every call, email, and note is logged; the sales agent posts field notes.

7.  Order confirmed. When the client accepts, set PO / order confirmed, upload the purchase order, and set Scheduled delivery. The logistics coordinator takes over.

8.  Delivery. For delivery while the order is dispatched; Delivered once the delivery receipt (DR) and proof of delivery are uploaded (by staff or the supplier).

9.  Close. Completed when the sale is closed (then encode Products Commission), or Dead / terminated when the client declines or stops responding. On hold pauses the transaction.

## 3.2 Product statuses

The status tiles at the top of the list show the count per status; click a tile to filter. The Excel export colors each row with the color below.

| Status | Meaning | Typical next action |
| --- | --- | --- |
| New inquiry | Just received; nobody has acted yet. | Assign an owner; call the client within the day. |
| For research | Checking product availability, sources, or specifications. | Confirm specs and quantity with the client; identify suppliers. |
| For costing / quotation | Supplier price and costing being prepared. | Get supplier quotes; compute price. |
| Quotation in process | Quotation being drafted / approved internally. | Finish and send. |
| Quotation submitted | Quotation sent to the client. | Schedule a follow-up date in Action needed. |
| For follow-up | Awaiting client decision or documents. | Log each follow-up call or email. |
| For assignment of contractor | Needs a contractor or installer (for items with works). | Name the contractor / supplier in the Assigned field. |
| PO / order confirmed | Client accepted; purchase order received. | Upload the PO; set Scheduled delivery; assign the logistics coordinator. |
| For delivery | Order being prepared or dispatched by the supplier. | Confirm the dispatch date; watch the scheduled delivery. |
| Delivered | Goods received by the client. | Upload the DR and proof of delivery; then close. |
| On hold | Paused at the client's request. | Record the reason and the date to revisit. |
| Completed | Sale closed. | Fill Date completed; encode Products Commission. |
| Dead / terminated | Lost, cancelled, or no response. | Record the reason in Remarks. |

## 3.3 Product transaction fields

| Field | Description |
| --- | --- |
| Product / transaction | Item requested (required). Pre-filled from the marketplace listing for web inquiries. |
| Date requested / Estimated date of implementation | Request date (drives Aging) and the client's target date. |
| Qty / volume, Specifications | Quantity and technical details (multi-line). |
| Delivered to / location | Delivery address or site. |
| ProF (referred by), ProF contact number, ProF email | Referring member; linked member record via Referred-by member. |
| Client / company, Client representative, contact number, email | Client details. A representative or company plus a phone or email is required. |
| Status, Status details | Workflow status plus free-text status notes from the sheet. |
| Action needed | The next concrete step (e.g. "Call Oct 8 re: PO"). |
| Account officer (assigned staff) | Owner of the transaction (Admin or Staff). |
| Sourcing officer, Pricing officer, Logistics coordinator, Sales agent | The rest of the product team (section 3.4). |
| Supplier | Registered supplier picked from the list; gives the supplier's account portal access. |
| Scheduled delivery | Planned delivery date; drives the overdue-delivery alert. |
| Project coordinator, Assigned contractor / supplier | Free-text names carried over from the monitoring sheet (the supplier picker fills the latter automatically). |
| Date completed, Remarks | Closing date and remarks. |
| Inquiry message | The client's original message (web inquiries). |

## 3.4 Product team and duties

Admin ticks product duties per user in Manage Users (Products duty group); one person may hold several. On each product transaction the Product team panel has five person pickers plus the Supplier. Each lists the users holding the matching duty; until somebody holds it, all Staff and Admin users are listed (the Sales agent list stays empty until someone holds that duty).

| Duty | Who may hold it | Responsibilities | Dashboard card |
| --- | --- | --- | --- |
| Products Manager | Staff, Admin (Admin always sees this view) | Staffs every product inquiry; watches inquiries without an account officer and those missing a sourcing, pricing, or logistics person; reviews sales agents' status suggestions. | Products team workload, unassigned inquiries, attention counts, suggestions. |
| Account Officer / Sales Coordinator | Staff, Admin | Owns the inquiry from first contact to closing: client follow-up, quotation follow-up, status changes. | My accounts. |
| Sourcing / Purchasing Officer | Staff, Admin | Finds suppliers, checks specs and stock, gets supplier prices (For research, For costing / quotation). | My sourcing queue. |
| Pricing / Quotation Officer | Staff, Admin | Prepares costing, margin, and the client quotation (For costing / quotation, Quotation in process). | My pricing queue. |
| Logistics / Delivery Coordinator | Staff, Admin | Schedules the delivery and collects the DR and proof of delivery (PO / order confirmed, For delivery). | My deliveries. |
| Sales Agent | Member (or Staff, Admin) | Follows up the client in the field and works the inquiry from My Assignments. | My product leads. |

Members may hold only the Sales Agent duty among the product duties.

Everyone on the team sees the transaction as New when assigned, when the status changes, and when the sales agent or supplier posts a note or uploads a file.

List filters: Team member (any product slot), On my team, and No account officer.

## 3.5 Order to delivery panel

The Order to delivery panel on the transaction page shows the current step (PO / order confirmed → For delivery → Delivered) with the Scheduled delivery date (set under Follow-up), and flags an overdue delivery.

Documents: attach supplier quotations, the client quotation, the purchase order (PO), spec sheets / catalogs, supplier invoices, the delivery receipt (DR), proof of delivery, photos, or other files (up to 10 MB, or a link).

Tick Share with the supplier to let the assigned supplier open a file. Unshared files stay internal.

Files uploaded by the supplier or the sales agent appear automatically and are marked in the history.

The Team / supplier column on the list shows the sourcing, pricing, logistics, and sales agent names, the supplier (Portal badge when registered), and the delivery date.

## 3.6 Supplier assignment and the supplier portal

1.  In the Product team panel, pick the company in the Supplier list (registered suppliers) and click Save. The name fills Assigned contractor / supplier and the history records the change.

2.  The supplier user linked to that company now sees the order in My Orders and on its dashboard (all, active, for delivery, and late deliveries).

3.  The supplier reads the quantity and specs, downloads shared files (e.g. the PO), uses Send an update for price, availability, lead time, dispatch, or delivery issues, and uploads its quotation, spec sheets, invoice, DR, proof of delivery, or photos. The product team is notified.

4.  To remove the supplier, choose — Not assigned —. Portal access ends immediately.

For a supplier not on the portal, type the name in Assigned contractor / supplier; it gets no portal access.

Client contact details, internal files, and TBGP pricing are never shown to the supplier.

In Manage Users, a Supplier account must have its Linked supplier record set; otherwise My Orders shows a "not linked" message.

## 3.7 Sales agents (My Assignments)

Members with the Sales Agent duty see their product inquiries at the top of My Assignments: PRD reference no., product, client, status, scheduled delivery, and the TBGP account officer.

They can open the client contact, quantity, specs, product team, client-facing files, and recent activity; post a client note after each visit or call; and upload photos, the client quotation, a PO, spec sheets, or delivery documents.

Supplier quotations and supplier invoices are never shown to sales agents, so supplier costs stay with the office team.

Suggest a status change (e.g. client approved the quotation); the account officer reviews and applies it.

## 3.8 Product alerts — Needs attention

An open product transaction is flagged when any of the following is true:

| Rule | Default threshold | How to clear it |
| --- | --- | --- |
| No account officer | After 1 day | Take it or assign an account officer. |
| No update (no history activity) | More than 5 days | Update the transaction or log a follow-up. |
| Stuck in the same status (On hold and Quotation submitted excluded) | More than 10 days | Move to the next status, or put On hold with a reason. |
| Quotation submitted without an answer | More than 3 days | Follow up the client and log it. |
| Scheduled delivery passed before Delivered | Delivery date passed | Deliver, or revise the date with a note. |
| Confirmed order without a logistics coordinator or delivery date | Immediately | Assign logistics and set Scheduled delivery. |
| Client's target date passed (Estimated date of implementation entered as a date) | Date passed | Agree a new date with the client. |

The Needs attention tile on the Products list shows only flagged transactions; the reasons appear under the status and on the transaction page. Thresholds are the server settings PRODUCT_UNASSIGNED_DAYS (1), PRODUCT_STALE_DAYS (5), PRODUCT_STUCK_DAYS (10), and PRODUCT_QUOTE_FOLLOWUP_DAYS (3).

## 3.9 Functions

### Transaction list

Tabs: Products, Projects, Services, Real Property, and All.

Status tiles: count per status; click to filter. The Needs attention tile lists flagged transactions.

Filters: search (reference no., item, client, ProF, location, contractor, coordinator), status, Open / closed, Assigned staff (Assigned to me, Unassigned, or a person), Team member, On my team, No account officer, source, and request date range.

New badge: rows new to you are highlighted; Mark all seen clears them.

New transaction: log an offline inquiry; the reference no. is previewed before saving.

Export Excel: downloads the current filtered list in the monitoring-sheet layout, color coded by status.

Upload Excel (Admin): imports or updates rows from the color-coded monitoring workbook.

### Transaction page

Contact panel: one-tap Call and Email buttons for the client and the ProF (the email subject carries the reference no. and item).

Take as account officer: take ownership; the change is written to the history.

Product team / Order to delivery panel: staff the team, assign the supplier, set the scheduled delivery, and manage documents (sections 3.4–3.6).

Update transaction: edit status and fields, add an optional note, and Save changes. Each changed field is listed in one history entry.

Log follow-up: record a Call, Email, or Note without changing fields.

Transaction history: every change, follow-up, and system event with the user and the time.

### Excel import rules (Admin)

Use Upload Excel with the type Product; the sheet whose name contains PRODUCT is read.

Each row needs an INQUIRY NO.; rows are matched by inquiry number. Tick Update transactions already imported with the same inquiry no. to refresh earlier imports; otherwise those rows are skipped. Rows whose number is already used by a web or manual transaction are reported and skipped.

A sheet exported from the portal carries the REFERENCE NO. and WORKFLOW STATUS columns, so it can be edited offline and uploaded again; the workflow status column wins when present.

Otherwise the status is read from the STATUS text first; if unclear, the row color is used: red = Completed, black = Dead / terminated, yellow or purple = For follow-up, green = For costing / quotation, blue = On hold, orange = For research.

Dates typed as MM.DD.YY text are converted correctly.

## 3.10 Closing a sale — Products Commission

Inquiries never post commission automatically. When a product sale is closed offline, an Admin encodes it in Income Management → Products Commission using the transaction as the evidence (reference no., client, ProF). The commission is split into the Ref-Seller, Ref-Buyer, POP, AD-Fund, and PLATFORM pools and shared through the 7-level tables, as described in the Admin manual.

Note: Set the transaction to Completed and fill Date completed on the same day the commission is encoded, so the monitoring list and the commission records agree.

# 4. Project Monitoring

## 4.1 Lifecycle

1.  Inquiry. A client submits the public Request a project form (scope suggestions such as bored piling, slope protection, or building construction), or Staff creates a New project. A PRJ reference no. is assigned and the Projects team is notified.

2.  Staffing. The Projects Manager (or any Admin / Staff) fills the Project team: Project coordinator, Estimator, and Site engineer.

3.  Ocular and costing. The site engineer schedules a site visit; the estimator prepares costing and the quotation (For research → For costing / quotation → Quotation in process).

4.  Quotation submitted and follow-up. The coordinator sends the quotation and follows up.

5.  Contractor assignment. Status For assignment of contractor; Staff / Admin pick the contractor in the Project team panel. The contractor's portal account sees the project immediately.

6.  Award. When the contract is signed, set the status to Awarded / contract signed and enter the contract amount, signed date, commission rate, and payment schedule.

7.  Delivery. Mobilization → Ongoing implementation → For turnover. Progress, site photos, schedules, and payments are tracked on the Project delivery panel.

8.  Completion. Set Completed (progress becomes 100%). Client payments are marked received and their commission is posted to Project Commission for sharing.

## 4.2 Project statuses

Pre-award statuses follow the PROJECTS sheet color legend. Delivery statuses are offered on projects only.

| Status | Group | Meaning |
| --- | --- | --- |
| New inquiry | Pre-award | Received; team not yet staffed. |
| For research | Pre-award | Clarifying scope, site, and requirements. |
| For costing / quotation | Pre-award | Estimator preparing costing (estimator queue). |
| Quotation in process | Pre-award | Quotation being finalized (estimator queue). |
| Quotation submitted | Pre-award | Sent to client. |
| For follow-up | Pre-award | Awaiting client decision. |
| For assignment of contractor | Pre-award | Client accepted; contractor to be assigned. |
| Awarded / contract signed | Delivery (won) | Contract signed; set contract and payments. |
| Mobilization | Delivery (won) | Contractor mobilizing to site. |
| Ongoing implementation | Delivery (won) | Works in progress; report percent complete. |
| For turnover | Delivery (won) | Punch list, inspection, and turnover documents. |
| On hold | Paused | Excluded from the "stuck" alert. |
| Completed | Closed (won) | Turned over; progress 100%. |
| Dead / terminated | Closed (lost) | Lost or cancelled. |

Win rate in analytics = won ÷ (won + terminated), where won means any delivery status or Completed.

## 4.3 Project team and duties

Admin ticks duties per user in Manage Users; one person may hold several. On each project the Project team panel has three pickers. Each lists the users holding the matching duty; until somebody holds that duty, all Staff and Admin users are listed. A member can only be picked if they hold the duty.

| Duty | Who may hold it | Responsibilities | Dashboard card |
| --- | --- | --- | --- |
| Projects Manager | Staff, Admin (Admin always sees this view) | Staffs every project; balances workload; watches projects without a coordinator, quoting projects without an estimator, and delivery projects without a site engineer; reviews status suggestions from field agents. | Projects team workload (open projects per person and slot, with attention counts), unassigned projects, and suggestions. |
| Project Coordinator | Staff, Admin, Member (field agent) | Owns the project from inquiry to turnover: client contact, status updates, contractor coordination, contract and payments, and closing. | My projects, sorted by attention reasons. |
| Estimator / Quantity Surveyor | Staff, Admin, Member (field agent) | Prepares costing, BOQ, and quotations for projects in For research, For costing / quotation, and Quotation in process. | My quotation queue (longest waiting first) plus the count of unclaimed quoting projects. |
| Site Engineer / Inspector | Staff, Admin, Member (field agent) | Oculars, inspections, progress checks, and site photos; default person for new site visits. | My sites: delivery projects by progress and my upcoming visits. |

Choosing the project coordinator also fills the Coordinator name (sheet) field. Coordinate this on the project page makes you the coordinator.

When a user first receives the Project Coordinator duty, unassigned projects whose sheet coordinator name matches the user (e.g. "Engr. Bruno" for Bruno Santos) are linked automatically; imports link new rows the same way.

Everyone on the team sees the project as New when they are assigned and when a contractor or field agent reports progress, uploads a file, or posts a note.

The list filter Team member shows projects where a person holds any slot; On my team shows yours; No coordinator shows unstaffed projects.

## 4.4 Project delivery panel

Open a project to find the Project delivery panel below the project header. It has four tabs.

### Stages & progress

Set a target date for each stage: For costing / quotation, Quotation submitted, For assignment of contractor, Awarded, Mobilization, Ongoing implementation, For turnover, and Completed.

The reached date is filled automatically when the status changes to that stage; it can be corrected.

Colors: green = reached, amber = current (with days in stage), red = target passed but not reached.

Enter percent complete and a short site update under Implementation progress. Completing the project sets 100%.

### Documents

Attach the client layout, BOQ, plans / drawings, quotation, contract, site photos, progress photos, or other files: PDF, images, Word, Excel, CSV, PowerPoint, DWG/DXF, or ZIP up to 10 MB, or paste a Google Drive / Dropbox link.

Tick Share with the contractor to let the assigned contractor open the file. Unshared files stay internal.

Member field agents see every type except the Contract. Contractor uploads are always shared and appear here automatically.

### Site visits & meetings

Schedule a site ocular / visit, meeting, Zoom / online meeting, or other event with start, end, location, meeting link, and the person assigned (defaults to the project's site engineer).

Mark Done with the outcome or minutes, Cancel, or Reopen. Past schedules not marked done are flagged as overdue.

The calendar icon downloads an .ics file for Google, Outlook, or phone calendars (reminder one hour before). Project Calendar shows all schedules by month; Only mine filters to yours.

### Contract & payments

Enter the contract amount, contract signed date, and the TBGP commission rate (default 5% of each client payment when blank).

Add payment milestones one by one, or Generate a downpayment / progress billing / final payment schedule from percentages such as 30, 40, 30.

When the client pays, click Received and enter the date and OR / reference; the commission amount may be overridden for that payment.

Post commission adds the commission as a billing in Income Management → Project Commission (one project record per monitored project, using the assigned contractor and the ProF as client referrer; direct inquiries use the admin member). Unpost removes it until sharing is generated; after that it is locked.

Then run Generate Project Commission for the billing date to share it: client ProF 50%, contractor's member referrer 25%, admin pool 25%.

If the contractor's member referrer is suspended from endorsing contractors when the project commission record is created, the contractor-referrer share is credited to the admin member instead, and a note is written to the project history. Records created before the suspension keep their referrer (section 7.2).

Requirement: Posting commission requires a contractor picked from the Project team list (a registered portal contractor) that has a member referrer.

## 4.5 Contractor assignment and the contractor portal

There is no bidding on the portal. Staff or Admin choose the contractor for each project.

1.  Open the project and, in the Project team panel, pick the company in the Contractor list (registered contractors). Click Save changes.

2.  The Assigned contractor(s) name is filled in automatically (unless it already lists the company among several names), and the history records "Contractor: <company>".

3.  The contractor user linked to that company now sees the project in My Projects and on its dashboard.

4.  To remove the contractor, choose — Not assigned —. Portal access ends immediately and the history records "Contractor removed".

For contractors not registered on the portal, or for several contractors, type the name(s) in Assigned contractor(s); they get no portal access.

Assigning a contractor does not change the status. Set Awarded / contract signed yourself and fill Contract & payments.

The contractor can view shared files, stage targets, and schedules; report percent complete with a site update; and upload layouts, BOQ, plans, site photos, and progress photos. Client contact details, internal files, and payment records stay with TBGP.

The contractor's Recent updates feed shows only progress reports and the files it uploaded. Internal notes, field edits, status details, and removed documents are never shown to the contractor.

A member who is suspended from endorsing contractors cannot be set as the member referrer of a new contractor (form or Excel import), and an existing contractor's referrer cannot be changed to that member.

In Manage Users, a Contractor account must have its Linked contractor record set; otherwise My Projects shows a "not linked" message.

## 4.6 Member field agents (My Assignments)

Members holding a project duty get My Assignments in the sidebar. The badge counts projects new or updated for them.

They see only projects where they hold a team slot: client contact, scope, team, stage plan, schedules, files (except the contract), and recent activity.

They can post a site note, report percent complete, upload files, mark their own schedules done, and Suggest a status change (e.g. quotation sent). The coordinator reviews and applies the status; field agents never change the status directly.

## 4.7 ProF view (My Referred Projects)

Members who referred a project (through their project inquiry share link or as the recorded referrer) follow it in My Referred Projects: reference no., project, client, request date, status, percent complete, and the assigned contractor. Commission from client payments appears in My Ledger after the billing is posted and sharing is generated. To keep project details confidential, member ledgers show the reference no. (e.g. PRJ-0012), "Project no. N", or "Products commission no. N" instead of project names, and these member pages carry a confidentiality notice (section 7.1).

## 4.8 Overdue alerts — Needs attention

An open project is flagged when any of the following is true:

| Rule | Default threshold | How to clear it |
| --- | --- | --- |
| No update (no history activity) | More than 7 days | Update the project or log a follow-up. |
| Stuck in the same status (On hold excluded) | More than 14 days | Move to the next status, or put On hold with a reason. |
| Stage target date passed but stage not reached | Any passed target | Reach the stage or revise the target. |
| Payment milestone overdue (not received) | Due date passed | Mark Received or revise the due date. |
| Site visit / meeting in the past still Scheduled | Start time passed | Mark Done (with outcome) or Cancel. |

The Needs attention tile on the Projects list filters to flagged projects; the dashboard card Projects needing attention lists the most urgent with their reasons. Thresholds are set by the server settings PROJECT_STALE_DAYS (7), PROJECT_STUCK_DAYS (14), and PROJECT_REMINDER_DAYS (7, the look-ahead for upcoming schedules).

## 4.9 Project analytics

Trends & Analysis → Projects, filtered by request date range.

Totals: total, open, won, and lost projects; win rate; average open aging; won contract value.

Pipeline by status (click a status to open the list) and average days per stage from the status history.

Workload per coordinator and per contractor, projects by scope, and projects by location — used to balance assignments.

## 4.10 Project Excel import / export (Admin)

Upload Excel with the type Project; the PROJECTS tab is read. Matching by inquiry number and the update option work as for products.

Row color decides the status first (unless a WORKFLOW STATUS column is present): gray = Dead / terminated, blue = Quotation in process, green = For assignment of contractor, orange = On hold, yellow = For costing / quotation, fuchsia = Quotation submitted.

Coordinator names in the sheet are linked to users holding the Project Coordinator duty when the names match.

Export Excel on the Projects tab downloads the projects layout, color coded by status.

# 5. Admin and Staff Instructions

## 5.1 Daily routine

| When | Task |
| --- | --- |
| Start of day | Open Dashboard: review new transactions, Projects needing attention, Site visits & meetings, and your duty cards. |
| Start of day | Open Transactions and Projects; work the rows marked New. Take every unassigned web inquiry or pass it to the right person. |
| Throughout the day | Log every call, email, and client message with Log follow-up; keep Action needed current. |
| Throughout the day | Update the status the moment a step is finished (quotation sent, contract signed, mobilized, etc.). |
| After site visits | Mark the schedule Done with the outcome; upload site photos; update percent complete. |
| When an order is confirmed | Upload the PO, set Scheduled delivery, and make sure a logistics coordinator and supplier are assigned. |
| When goods are delivered | Set Delivered; check the DR and proof of delivery are uploaded; then close the sale. |
| When payments arrive | Mark the milestone Received, then Post commission. |
| End of week | Clear the Needs attention lists (Products and Projects); the Products and Projects Managers review workload and unstaffed transactions. |
| End of month | Export Excel for the management report; review Trends & Analysis → Projects. Admin reviews the Audit Log (failed and denied attempts, exports) and active Suspensions. |

## 5.2 Log a new product transaction (phone, walk-in, chat)

1.  Open Transactions → Products and click New transaction.

2.  Enter the product, quantity / volume, specifications, and delivery location.

3.  Enter the client representative or company, plus a phone number or email (required).

4.  If a member referred the client, choose the Referred-by member (fills the ProF fields) or type the ProF details.

5.  Choose the status (usually New inquiry) and the Assigned staff; click Create transaction. The PRD reference no. is assigned and the assignee is notified.

## 5.3 Follow up a product inquiry

1.  Open the transaction (rows marked New first) and click Take as account officer if nobody owns it.

2.  Use Call or Email in the contact panel; then Log follow-up with the outcome.

3.  Update the Status and Action needed (e.g. "Send revised quote by Oct 9") and click Save changes.

4.  When the client decides, set Completed (fill Date completed) or Dead / terminated (state the reason in Remarks).

5.  For a closed sale, ask an Admin to encode Products Commission with the PRD reference no.

## 5.4 Run a product order to delivery (Products Manager / account officer)

1.  Open Transactions → Products, filter No account officer, and assign an account officer (or take it).

2.  In Product team, pick the Sourcing officer, Pricing officer, Logistics coordinator, and Sales agent if a member follows up the client; click Save. Each person is notified.

3.  Sourcing gets supplier prices and uploads supplier quotations (internal); Pricing uploads the client quotation and moves the status to Quotation in process, then Quotation submitted.

4.  When the client accepts, set PO / order confirmed, upload the purchase order, set Scheduled delivery, and pick the Supplier. Tick Share with the supplier on the PO.

5.  Logistics follows the dispatch (For delivery) and, once the goods arrive, sets Delivered and makes sure the DR and proof of delivery are uploaded.

6.  The account officer sets Completed with Date completed, and an Admin encodes Products Commission.

## 5.5 Set up users and duties (Admin)

1.  Open Administration → Admin Options → Manage Users.

2.  For staff, choose role Staff (or Admin), pick the Department (Admin, Projects, Sales & Marketing, or Accounting), and tick their Project and/or Products duties.

3.  For member field agents, choose role Member, link the Member ID, and tick Project Coordinator, Estimator, Site Engineer, or Sales Agent (manager and office product duties are for Staff / Admin only).

4.  For contractors, choose role Contractor and set the Linked contractor record; for suppliers, choose role Supplier and set the Linked supplier record.

5.  Save. The Duties column lists each user's duties; the pickers and dashboards update immediately. The change is recorded in the Audit Log.

## 5.6 Start a project (Projects Manager / coordinator)

1.  Open Projects, filter No coordinator, and open the project (or create one with New project).

2.  In Project team, pick the Project coordinator, Estimator, and Site engineer; click Save changes. Each person is notified.

3.  On Stages & progress, set target dates for the stages.

4.  On Site visits & meetings, schedule the ocular; the site engineer is assigned by default.

5.  Set the status to For research or For costing / quotation.

## 5.7 Quotation stage (estimator and coordinator)

1.  Estimator: work the projects in My quotation queue; upload the BOQ and quotation on Documents.

2.  Move the status to Quotation in process, then Quotation submitted once sent to the client.

3.  Coordinator: follow up (For follow-up) and log every contact.

4.  If the client declines, set Dead / terminated with the reason in Remarks.

## 5.8 Assign the contractor and award

1.  When the client accepts, set For assignment of contractor.

2.  In Project team, pick the Contractor and save. Share the layout, BOQ, and plans with the contractor on Documents (tick Share with the contractor).

3.  When the contract is signed, set Awarded / contract signed.

4.  On Contract & payments, enter the contract amount, signed date, and commission rate; add or Generate the payment schedule. Upload the signed contract (internal only).

## 5.9 Monitor delivery

1.  Move the status through Mobilization, Ongoing implementation, and For turnover as work proceeds.

2.  Review contractor and field agent progress reports and photos (they mark the project New for the team).

3.  Keep site visits current: mark them Done with the outcome or reschedule them.

4.  Apply or decline field agents' status suggestions (shown on the Projects Manager card and in history).

5.  Clear every Needs attention reason.

## 5.10 Payments and commission

1.  When the client pays, open Contract & payments and click Received on the milestone; enter the date and OR / reference.

2.  Click Post commission. The billing appears in Income Management → Project Commission.

3.  Run Income Management → Generate Project Commission for that billing date to share it to the ledgers.

4.  Use Unpost only to correct a billing before sharing is generated.

## 5.11 Close a project

1.  After turnover, set Completed and fill Date completed (progress becomes 100%).

2.  Make sure all payments are marked received and posted.

3.  Upload the turnover documents and final photos.

4.  For lost projects, set Dead / terminated with the reason. Closed projects leave the alerts and the contractor's active list.

# 6. Notifications and Dashboards

| Signal | Who sees it | Triggered by |
| --- | --- | --- |
| Transactions badge | Admin, Staff | Open, unassigned web inquiries (products, services, property) and open transactions where you hold a team slot (account officer, sourcing, pricing, logistics, or sales agent) that you have not opened since they arrived or changed. |
| Projects badge | Admin, Staff | Open web project inquiries without a coordinator and open projects on your team that are new or updated for you. |
| My Assignments badge | Member field agents and sales agents | Projects and product inquiries newly assigned to you or updated by others. |
| Notices badge | Everyone | Unread policies, memos, and announcements for your role. |
| Suspensions badge | Admin, Staff | Members currently suspended. |
| Suspension banner | Suspended member | A red banner for the whole suspension period, with what the member may not do. |
| New row highlight | Everyone with list access | Same rules as the badges; clears when the transaction is opened or with Mark all seen. |
| Dashboard: new transactions card | Admin, Staff | Latest new transactions for you. |
| Dashboard: Projects needing attention | Admin, Staff | Alert rules in section 4.8. |
| Dashboard: Site visits & meetings | Admin, Staff | Schedules in the next 7 days plus past ones not marked done (yours or unassigned). |
| Dashboard: project duty cards | Duty holders (Admin: manager view) | Projects Manager, coordinator, estimator, and site engineer cards (section 4.3). |
| Dashboard: product duty cards | Duty holders (Admin: manager view) | Products team workload, My accounts, My sourcing queue, My pricing queue, My deliveries, and My product leads (section 3.4). |
| Dashboard: contractor card | Contractor users | All / Active / Completed counts, projects to report on, upcoming visits. |
| Dashboard: supplier card | Supplier users | All / Active orders, orders for delivery, and deliveries past their scheduled date. |

# 7. Confidentiality, Suspensions, and Audit Trail

These controls implement Memorandum Order No. TBGP-51026-1: only approved TBGP ads may be posted, client and transaction details are confidential, and violators are suspended from posting ads and endorsing contractors.

## 7.1 Confidential information and approved ads

Approved ads only. Members may share only the published TBGP marketplace listings and gallery folders and their share links on My Marketplace. TBGP does not issue a project list for posting.

Confidential. Client names and contacts, project locations and addresses, project lists, documents, and transaction details are never posted on social media, chat groups, or anywhere public.

Member ledgers show reference numbers only. My Ledger shows PRJ-/PRD- reference nos., "Project no. N", or "Products commission no. N" instead of project names and client details.

Confidentiality notice. My Marketplace, My Referred Projects, and My Assignments (projects and product inquiries) show a notice reminding members of the rule and the penalty.

Contractor and supplier portals show only what the company needs (section 3.6 and 4.5).

Public content is reviewed. Staff can only save gallery folders as drafts; a SiteAdmin or Admin reviews and publishes them. Listings and photos must not show client names, exact locations, signage, plate numbers, or documents.

Disclaimer on every public page. TBGP is a program created and operated by its founding company, not a separate legal entity; project facilitators are independent participants, not employees; transactions must be documented and executed through the founding company or the legal company involved; and no participant may receive client payments.

## 7.2 Member suspensions

Open Suspensions in the sidebar (under Member Ledger). Staff can view suspensions; only Admin can issue or lift them.

1.  Choose the member, enter the memorandum no. and the reason.

2.  Set the start date and the number of days (default 30, maximum 365); the period includes the last day.

3.  Tick what the member is suspended from: Posting ads and/or Endorsing contractors, then Issue suspension.

4.  The suspension ends automatically after the last day. To end it early, enter a reason and click Lift.

| Suspended from | Effect during the period |
| --- | --- |
| Posting ads | The member's share links stop crediting inquiries to them, including links shared before the suspension; My Marketplace hides their links. Guests can still browse and inquire. |
| Endorsing contractors | The member cannot be set as the member referrer of a new contractor (form or Excel import). Project commission records created during the period credit the contractor-referrer share to the admin member (section 4.4). Earlier records keep their referrer. |
| Any suspension | The member sees a red banner in the portal for the whole period. |

Served and lifted suspensions stay in the violation history with the member's violation count, so repeat violations are visible when deciding a more severe penalty.

## 7.3 Audit log

The audit log is the permanent trace of who did what in the portal and the site-content area. It is recorded automatically and cannot be edited or deleted from the portal.

| Item | Details |
| --- | --- |
| What is recorded | Every sign-in (including failed attempts) and sign-out; every save, delete, upload, approval, and import; every export or download (CSV, Excel, PDF, documents, calendar files); and every attempt to open a page or action the role does not allow. |
| Each entry shows | Date and time (Manila), user, name, role, IP address, browser, area, action, the record affected, outcome, and the message the user saw. |
| Outcome | Success, Failed (e.g. a validation error), or Denied (not allowed for the role). |
| Saved changes | Each record created, deleted, or updated, with the old → new value of every changed field. Changes that were not saved (errors, rolled back) are not listed. |
| Never recorded | Passwords, password hashes, and security tokens. Guest inquiry forms are logged without the guest's contact details or message. |
| Who can read it | Admin and PortalAdmin (Administration → Audit Log) and SiteAdmin (Site Content → Audit Log). Both see the full trail. |
| Search | Filter by date range, user, area (Sign-in, Users & access, Members, Suspensions, Contractors & suppliers, Income & commission, Payouts, Transactions & projects, Notices, Site content, Exports & downloads), outcome, IP address, record type and id, or free text. CSV exports the filtered list; the export is itself logged. |

Tip: Use the audit log to answer "who changed this?": filter by Record type and Record id (e.g. transaction 77), or search the reference no., then open the row to see the old and new values.

# 8. Controls and Good Practice

One owner per transaction. No product inquiry should stay unassigned past the day it arrives; no project should stay without a coordinator.

Status follows reality. Change the status when the step happens, not at the end of the week — aging, alerts, and analytics depend on it.

Log every contact. Calls, emails, and client messages go into Log follow-up so anyone can continue the conversation.

Action needed is a next step, with a date, not a description of the past.

Share deliberately. Only tick Share with the contractor for files the contractor needs; contracts and payment records stay internal.

Use the registered contractor picker whenever the contractor is on the portal; commission posting and the contractor portal depend on it.

History is permanent. Corrections are made by a new update, so the trail stays complete. Entries from the retired contractor bidding scheme remain in older project histories for reference.

Supplier costs stay internal. Supplier quotations and invoices are for the office team; do not share them with the supplier's competitors, the client, or sales agents.

Keep it confidential. Never post client, location, or transaction details outside the portal; report violations to Admin for a suspension under Memorandum Order TBGP-51026-1.

Import with care (Admin). Keep the sheet color legend intact; re-upload updates by inquiry number.

Everything is traced. The audit log records each change with the user and the old and new values; review it when a record looks wrong instead of guessing.

All times are Philippine time (Asia/Manila).

# 9. Quick Reference

| I want to… | Go to |
| --- | --- |
| See what is new for me | Dashboard, or the red badges on Transactions / Projects / My Assignments |
| Log a phone inquiry | Transactions → (tab) → New transaction |
| Take a transaction | Open it → Assign to me (projects: Coordinate this) |
| Record a call or email | Open it → Log follow-up |
| Find stuck projects | Projects → Needs attention tile |
| Staff a project | Open the project → Project team → pick coordinator, estimator, site engineer |
| Assign the contractor | Open the project → Project team → Contractor → Save changes |
| Schedule a site visit | Project delivery → Site visits & meetings |
| Record a client payment | Project delivery → Contract & payments → Received → Post commission |
| See all schedules | Project Calendar (Only mine for yours) |
| Report to management | Export Excel; Trends & Analysis → Projects |
| Staff a product order | Open the transaction → Product team → pick account officer, sourcing, pricing, logistics, sales agent |
| Assign the supplier | Open the transaction → Product team → Supplier → Save |
| Schedule a delivery | Open the transaction → Follow-up → Scheduled delivery |
| Find late or unowned product orders | Transactions → Products → Needs attention tile |
| Give someone a duty | Administration → Admin Options → Manage Users (Admin) |
| Encode a closed product sale | Income Management → Products Commission (Admin) |
| Suspend a member | Suspensions (sidebar) → Issue suspension (Admin) |
| Find who changed a record | Administration → Audit Log (SiteAdmin: Site Content → Audit Log) |